**Rough Project Planning**

**Sunday 4 May - Saturday 10 May**

Vanessa, Nikos and Xiangyu to resume fixing bugs.

James and Takuma begin investigating new project, come up with the motivation for it by producing a clear Goal, what triggered the need for the new UpStage, what issues there might be with it, and the potential availability of it.

Vanessa and Nikos can spend extra hours collaborating and helping to add to the Motivational document/other documents for the new project, regardless of whether they are assigned to it or finishing Version 3.

**Sunday 11 May - Saturday 17 May**

James and Mikhail continue working on Motivational document. Ideally the document is finished by now and a description of the new Software can be developed.

Takuma, Vanessa, Nikos continue bug fixing.

**Sunday 18 May - Saturday 24 May**

Mikhail and Nikos continue work on description of new software. e.g. list of requirements, user stores, festures and functionality.

Vanessa, James, Takuma work on bugs (could possibly be finished Version 3 at the end of this week? Impossible bugs can be given up on after these three weeks).

**Sunday 25 May - Saturday 31 May**

Nikos and Takuma finalise description of new software, if not finalised this week then it will be finished the following week.

James, Xiangyu and Vanessa wither work on bugs or if Version 3 is finished (as much as possible) contribute to new project research and work on Description.

**Sunday 1 June - Saturday 7 June**

Takuma and Vanessa lead new project, researching tools, technology and architecture that could be used or provide useful information to draw on for ideas and concepts etc. etc.

Nikos, James and Xiangyu

**Sunday 8 June - Exam Period Start - Saturday 28 June - Exam Period End/End of Semester**

…….

**Semester 2 - 2014**

…...